Weekly Check in

Team 4 – Project Resilient and Secure Network Server

Week 5

9/28/26-10/2/26

Merric Anderson, Jack Fennell, Jocelyn Lee, Everett Patterson, Jonathan Salvato

Progress This Week

This week we have finished the bulk of the preliminary research for our project, which will help us greatly as we move to the midterm design document.

We’ve sliced up the project proposal for each team member to work on for next week, specific designations are in the minutes from 9/30.

Hours Logged

| Name: | Hours Logged: |
| --- | --- |
| Merric Anderson | 3.5 |
| Jack Fennell | 6 |
| Jocelyn Lee | 4.5 |
| Everett Patterson | 4.5 |
| Jonathan Salvato | 4 |

Blockers/Issues

not this week :]

Plan for Next Week

Next week is all about the Project Proposal portion of the midterm design document, as mentioned above we’ve designated portions for each team member to do. We’ve set a deadline for ourselves to get the Proposal done by Friday, 10/9.